Project: Drones Against Malaria and Dengue
Student Engineer:	Don Kaluarachchi
Student ID:	n10496262
Supervisor:	Dr Felipe Gonzalez
Meeting Date, Time, & Method	Thursday, Weekly at 5.30pm
Face to face Meeting	Phone	Email	Teams/Zoom

Report on Progress
Agenda & Discussion	Status of con-ops diagram, HLO plan, Project proposal submission status and HSE/Risk assessment
Key project activities completed and reported on this meeting.	Writing the proposal / Inductions and risk assessments for drone flight / Vegetation index analysis and progress on learning the software tools for project
Issues/concerns/questions remaining	Communication with QUT SERF and REF team on availability for drone flying
Any risks identified (particularly HSE)	Not discussed
Ethical considerations	Not discussed
Sustainability considerations	Not discussed

Next actions agreed
Action	Who?	By when?
Develop vegetation indices	Don	Next meeting
Do HSE risk assessment	Narmilan	Next meeting

---- END OF MEETING NOTES ----